SADDLE ADPULSE

Comprehensive Code Audit & Test Plan

Version 1.0

January 22, 2026

Prepared for Production Readiness Assessment

# 1. Executive Summary

This document presents a comprehensive test plan and code audit framework for the Saddle AdPulse application, an Amazon PPC optimization platform. The application has been iteratively developed over 2 months and requires thorough verification before onboarding production users at scale.

Application Overview: Python-based Streamlit application with PostgreSQL backend, featuring PPC optimization, impact tracking, and AI-powered analytics.

Codebase Size: ~48,000 lines of Python across 189 files

Key Components: Core data management (6,970 LOC), Features/Business logic (19,013 LOC), UI layer (~150 files)

Current Test Coverage: 31 test files in dev_resources/tests/

## 1.1 Audit Objectives

- Validate code structure follows software engineering best practices

- Identify and eliminate code redundancies and technical debt

- Ensure scalability for multi-user production workloads

- Verify data integrity and calculation accuracy

- Assess security posture for user authentication and data protection

- Establish comprehensive automated test coverage

# 2. Codebase Analysis Summary

## 2.1 Architecture Overview

The application follows a modular monolithic architecture with clear separation between core services, features, and UI components.

| Layer | Location | Responsibility |
| --- | --- | --- |
| Core | core/ | Data hub, DB management, authentication |
| Features | features/ | Business logic, optimization engine |
| UI | ui/ | Streamlit components, layouts, themes |
| API | api/ | External API clients (Anthropic, Rainforest) |
| Config | config/ | Feature flags, design system |
| Auth | auth/, core/auth/ | Legacy + V2 authentication |

## 2.2 Identified Areas of Concern

### 2.2.1 Large File Sizes (Refactoring Candidates)

| File | Lines | Risk Level |
| --- | --- | --- |
| features/impact_dashboard.py | 4,082 | HIGH |
| features/optimizer.py | 2,662 | MEDIUM |
| core/postgres_manager.py | 2,586 | MEDIUM |
| features/executive_dashboard.py | 1,904 | MEDIUM |
| features/assistant.py | 1,904 | MEDIUM |
| core/db_manager.py | 1,712 | MEDIUM |

Recommendation: Files exceeding 1,000 lines should be evaluated for decomposition into smaller, focused modules.

### 2.2.2 Duplicate Authentication Systems

The codebase contains both legacy Supabase auth (auth/) and new V2 auth (core/auth/). This creates maintenance overhead and potential security inconsistencies.

- Legacy: auth/service.py, auth/ui.py, auth/middleware.py

- V2: core/auth/service.py, core/auth/invitation_service.py

Recommendation: Complete migration to V2 auth and remove legacy auth module.

### 2.2.3 Debug Code in Production

Found 48+ instances of print() statements and DEBUG comments in core modules. These should be replaced with proper logging.

### 2.2.4 Exception Handling Patterns

Multiple bare except: clauses found in postgres_manager.py that swallow exceptions silently. This masks errors and complicates debugging.

# 3. Test Categories & Scope

## 3.1 Unit Tests

Purpose: Test individual functions and classes in isolation.

### 3.1.1 Core Module Tests

| Component | Test Focus | Priority |
| --- | --- | --- |
| DataHub | Data loading, merging, validation | CRITICAL |
| DatabaseManager | CRUD operations, query building | CRITICAL |
| PostgresManager | Connection pooling, transactions | CRITICAL |
| AuthService | Login, session, permissions | CRITICAL |
| InvitationService | Invite creation, validation | HIGH |
| ColumnMapper | Header detection, mapping | HIGH |
| BulkValidation | Export validation rules | HIGH |

### 3.1.2 Feature Module Tests

| Component | Test Focus | Priority |
| --- | --- | --- |
| Optimizer | Bid calculations, recommendations | CRITICAL |
| ImpactDashboard | Impact calculations, windowing | CRITICAL |
| ReportCard | Scoring algorithms, metrics | HIGH |
| ExecutiveDashboard | Aggregations, visualizations | HIGH |
| BulkExport | File generation, validation | HIGH |
| Assistant (AI) | Prompt handling, response parsing | MEDIUM |

### 3.1.3 Utility Tests

- formatters.py: Currency, percentage, date formatting

- matchers.py: Exact matching algorithms

- validators.py: Input validation logic

- metrics.py: Statistical calculations

## 3.2 Integration Tests

Purpose: Verify components work correctly together.

### 3.2.1 Database Integration

- Connection pool behavior under concurrent requests

- Transaction rollback on failures

- Data consistency across target_stats, actions_log tables

- Migration scripts execution (001-005)

- Index utilization for common queries

### 3.2.2 Authentication Flow

- Login → Session creation → Permission check → Logout

- Invitation creation → Email delivery → Acceptance → User creation

- Password reset flow

- Session timeout handling

### 3.2.3 Data Pipeline

- File upload → Column mapping → Validation → Storage

- Deduplication logic accuracy

- Reaggregation after data updates

- ASIN enrichment via Rainforest API

## 3.3 End-to-End Tests

Purpose: Simulate real user workflows.

### 3.3.1 Critical User Journeys

| Journey | Test Steps |
| --- | --- |
| New User Onboarding | Accept invite → Set password → Complete wizard → View dashboard |
| Data Upload Flow | Upload STR → Map columns → Validate → View in optimizer |
| Optimization Workflow | View recommendations → Filter/sort → Generate bulk file → Download |
| Impact Analysis | Select account → View waterfall → Drill into decisions |
| Report Generation | Configure report → Preview → Generate PDF/DOCX |

## 3.4 Performance Tests

Purpose: Ensure application scales under production load.

### 3.4.1 Load Scenarios

| Scenario | Concurrent Users | Data Volume | Target |
| --- | --- | --- | --- |
| Normal Load | 10 | 100K rows | <3s response |
| Peak Load | 50 | 500K rows | <5s response |
| Stress Test | 100 | 1M rows | <10s response |
| Endurance | 25 | 24 hours | No memory leaks |

### 3.4.2 Database Performance

- Query execution time for target_stats with 1M+ rows

- Connection pool exhaustion behavior

- Index effectiveness analysis (EXPLAIN ANALYZE)

- Bulk insert performance for data ingestion

### 3.4.3 Memory & Resource Tests

- Streamlit session state growth over time

- Pandas DataFrame memory with large datasets

- Cache hit/miss ratios (@st.cache_data)

## 3.5 Security Tests

Purpose: Identify vulnerabilities and ensure data protection.

### 3.5.1 Authentication Security

- Password hashing (bcrypt) verification

- Session token randomness and expiration

- Brute force protection (rate limiting)

- Invitation token uniqueness and expiry

### 3.5.2 SQL Injection Prevention

- Parameterized query usage in postgres_manager.py

- Input sanitization for user-provided filters

- Dynamic query construction audit

### 3.5.3 Data Access Control

- Organization-level data isolation

- Role-based permission enforcement

- Cross-account data access prevention

# 4. Code Quality Audit Checklist

## 4.1 Structure & Organization

| Check Item | Status | Priority |
| --- | --- | --- |
| Single Responsibility Principle adherence | PENDING | HIGH |
| Module cohesion (related code grouped) | PENDING | HIGH |
| Circular import detection | PENDING | MEDIUM |
| Dead code elimination | PENDING | MEDIUM |
| Consistent naming conventions | PENDING | MEDIUM |
| Directory structure matches architecture | PENDING | MEDIUM |

## 4.2 Code Redundancy Analysis

| Check Item | Status | Priority |
| --- | --- | --- |
| Duplicate function definitions across modules | PENDING | HIGH |
| Copy-pasted code blocks (>20 lines) | PENDING | HIGH |
| Similar SQL queries that could be parameterized | PENDING | MEDIUM |
| Repeated UI component patterns | PENDING | MEDIUM |
| Duplicate auth implementations (legacy vs V2) | PENDING | HIGH |

## 4.3 Technical Debt Items

| Check Item | Status | Priority |
| --- | --- | --- |
| TODO/FIXME/HACK comments resolution | 48+ found | MEDIUM |
| Debug print() statements removal | 48+ found | HIGH |
| Bare except: clauses replacement | PENDING | HIGH |
| Hardcoded values extraction to config | PENDING | MEDIUM |
| Archived code cleanup | 2 archives | LOW |
| Unused imports removal | PENDING | LOW |

## 4.4 Documentation Quality

| Check Item | Status | Priority |
| --- | --- | --- |
| Docstrings for public functions | PENDING | MEDIUM |
| Type hints for function signatures | PENDING | MEDIUM |
| README accuracy vs current codebase | PENDING | LOW |
| API documentation completeness | PENDING | MEDIUM |
| Architecture diagram currency | PENDING | LOW |

# 5. Test Implementation Plan

## 5.1 Test Framework Setup

Recommended test stack:

- pytest: Primary test runner with fixtures and parametrization

- pytest-cov: Code coverage reporting (target: 80%+)

- pytest-mock: Mocking for external dependencies

- hypothesis: Property-based testing for edge cases

- locust: Load testing framework

- bandit: Security vulnerability scanning

## 5.2 Test Directory Structure

Proposed reorganization:

tests/

├── unit/

│   ├── core/

│   ├── features/

│   └── utils/

├── integration/

│   ├── database/

│   ├── auth/

│   └── api/

├── e2e/

├── performance/

├── security/

├── fixtures/

└── conftest.py

## 5.3 Priority Test Cases

### 5.3.1 Critical Path Tests (Week 1)

- Impact calculation accuracy (decision_impact formulas)

- Bid recommendation logic validation

- Data deduplication correctness

- Authentication flow security

- Database transaction integrity

### 5.3.2 Data Integrity Tests (Week 2)

- Column mapping variations (Amazon report format changes)

- Currency conversion accuracy

- Date range boundary conditions

- Aggregation consistency across views

### 5.3.3 Edge Case Tests (Week 3)

- Empty dataset handling

- Zero-spend / zero-sales scenarios

- Unicode in campaign names

- Very large numeric values

- Concurrent user session conflicts

# 6. Quality Metrics & Targets

| Metric | Current | Target |
| --- | --- | --- |
| Unit Test Coverage | ~30% (estimated) | 80%+ |
| Integration Test Coverage | ~20% (estimated) | 70%+ |
| Cyclomatic Complexity (avg) | Unknown | <10 |
| Code Duplication | Unknown | <5% |
| Security Vulnerabilities | Unknown | 0 Critical/High |
| P95 Response Time | Unknown | <3 seconds |
| Memory Usage (peak) | Unknown | <2GB |
| Database Query Time (p95) | Unknown | <500ms |

# 7. Immediate Recommendations

## 7.1 Critical (Address Before Production)

- Remove all debug print() statements and implement proper logging

- Replace bare except: clauses with specific exception handling

- Complete migration from legacy auth to V2 auth system

- Add SQL injection prevention audit for dynamic queries

- Implement rate limiting for authentication endpoints

## 7.2 High Priority (Within 2 Weeks)

- Refactor impact_dashboard.py (4,082 lines) into smaller modules

- Add comprehensive unit tests for optimizer calculations

- Implement database connection health monitoring

- Add input validation for all user-provided data

## 7.3 Medium Priority (Within 1 Month)

- Add type hints to all public function signatures

- Implement centralized error handling middleware

- Add performance monitoring and alerting

- Create CI/CD pipeline with automated testing

- Clean up archived code directories

# 8. Implementation Timeline

| Week | Activities | Deliverables |
| --- | --- | --- |
| Week 1 | Critical path unit tests, security scan, debug cleanup | Test suite v1, Security report |
| Week 2 | Integration tests, performance baseline, auth migration | Integration suite, Perf baseline |
| Week 3 | E2E tests, code refactoring, documentation | E2E suite, Refactored modules |
| Week 4 | Load testing, final audit, production readiness review | Final report, Go/No-Go decision |

# Appendix A: Existing Test Inventory

Current test files in dev_resources/tests/:

| Test File | Purpose |
| --- | --- |
| test_invitation_system.py | User invitation workflow validation |
| test_prd_compliance.py | PRD requirements validation |
| test_phase1_compliance.py | Phase 1 feature compliance |
| test_executive_dashboard_integration.py | Dashboard integration tests |
| test_ci_calculation.py | Confidence interval calculations |
| test_dedup.py | Deduplication logic tests |
| test_harvest_bulk.py | Harvest bulk operations |
| bulk_validation_spec.py | Bulk validation specifications |
| test_phase_3_5_db_constraints.py | Database constraint tests |
| test_phase_3_5_logic.py | Phase 3.5 logic validation |

# Appendix B: File Size Analysis

Files exceeding 1,000 lines (refactoring candidates):

| File Path | Lines | Recommendation |
| --- | --- | --- |
| features/impact_dashboard.py | 4,082 | Split into visualization, calculation, data modules |
| features/optimizer.py | 2,662 | Extract recommendation logic to separate class |
| core/postgres_manager.py | 2,586 | Split by table/domain (stats, actions, users) |
| features/executive_dashboard.py | 1,904 | Extract chart builders to separate module |
| features/assistant.py | 1,904 | Separate prompt templates from logic |
| core/db_manager.py | 1,712 | Already abstracted by PostgresManager |
| features/report_card.py | 1,754 | Extract scoring algorithms |
| features/client_report.py | 1,515 | Separate PDF/DOCX generation |
| ppcsuite_v4_ui_experiment.py | 1,518 | Extract routing to separate module |

— End of Document —